## Slide 1
 |  |  | November |  |  |  |  | December |  |  |  | January | 
 |  |  | Week | Week | Week | Week | Week | Week | Week | Week | Week | Week | Week
Milestone description | Deadline |  | 44 | 45 | 46 | 47 | 48 | 49 | 50 | 51 | 52 | 1 | 2
Project Deadlines |  |  |  |  |  |  |  |  |  | Buffer & report writing |  |  | 
Draft of report | 2023-12-11 |  |  |  |  |  |  |  |  |  |  |  | 
Review of drafts | 2023-12-15 |  |  |  |  |  |  |  |  |  |  |  | 
Presentation & final submission | 2024-01-12 |  |  |  |  |  |  |  |  |  |  |  | 
Tutorials |  |  |  |  |  |  |  |  |  |  |  |  | 
ROS tutorials |  |  |  |  |  |  |  |  |  |  |  |  | 
TIAGo tutorials |  |  |  |  |  |  |  |  |  |  |  |  | 
Perception |  |  |  |  |  |  |  |  |  |  |  |  | 
Researching object detection (YOLOv8) |  |  |  |  |  |  |  |  |  |  |  |  | 
Researching LIDAR integration with camera feed |  |  |  |  |  |  |  |  |  |  |  |  | 
Implementation object detection |  |  |  |  |  |  |  |  |  |  |  |  | 
Integrating point map and camera feed |  |  |  |  |  |  |  |  |  |  |  |  | 
Implementing ultrasonic detection |  |  |  |  |  |  |  |  |  |  |  |  | 
Localization and Mapping |  |  |  |  |  |  |  |  |  |  |  |  | 
Implement gmapping |  |  |  |  |  |  |  |  |  |  |  |  | 
Implement amcl |  |  |  |  |  |  |  |  |  |  |  |  | 
Decision Making |  |  |  |  |  |  |  |  |  |  |  |  | 
Implement decision making algorithm |  |  |  |  |  |  |  |  |  |  |  |  | 
Integration |  |  |  |  |  |  |  |  |  |  |  |  | 
Integrating perception with localization & mapping |  |  |  |  |  |  |  |  |  |  |  |  | 
Integrating decision making with the rest |  |  |  |  |  |  |  |  |  |  |  |  | 

## Slide 2
Sensors
Camera
LIDAR
Ultrasonic sonar
Object detection
Sensor Fusion